User Acceptance Testing (UAT) Plan

Project: Hospital Outpatient Appointment Optimisation

Phase: Implementation & Validation

Project by: Laila Batool

Graduate Data Analyst

Date: March

Table of Contents

Contents

1.	Introduction	3

2.	UAT Roles and Responsibilities	3

3.	Test Scenarios and Cases	3

4.	UAT Execution Log (Template)	4

5.	Requirement Traceability Verification	4

6.	Outstanding Risks & Workarounds	4

7.	Formal Acceptance & Sign-Off	5

8.	Conclusion:	5

# Introduction

The purpose of this document is to provide a structured framework for stakeholders (Administrators, Doctors and Patients) to verify that the system meets the defined business objectives and functional requirements.

# UAT Roles and Responsibilities

- UAT Lead (BA): Coordinates the testing and logs defects.

- Testers: Outpatient Administrators and Clinical Staff who will perform the tests.

- Developers: On standby to fix any “bugs” identified during testing.

# Test Scenarios and Cases

Each test case is mapped directly to a User Story (US) from your SRS

| Test Case ID | User Story Ref | Test Description | Expected Result |
| --- | --- | --- | --- |
| TC-01 | US-01 | Trigger 48-hour SMS reminder for a test patient. | SMS is received by the handset; status in the system logs shows "Reminder Sent”. |
| TC-02 | US-01 | Patient clicks "Cancel" in the SMS link. | System status for that slot immediately changes to "Vacant". |
| TC-03 | US-02 | Automated waitlist alert for a vacant slot. | Top 5 patients on the digital waitlist receive a notification within 60 seconds. |
| TC-04 | US-03 | Dashboard DNA rate calculation. | Dashboard shows a DNA rate based on real-time data refreshed within the hour. |
| TC-05 | US-04 | Consultant "Check-In" view. | When a patient is checked in at reception, the Consultant’s list highlights them as "Arrived" instantly. |

# UAT Execution Log (Template)

During the actual testing session, you will use this table to record the results:

| Test Case ID | Date | Tester Name | Status (Pass/Fail) | Comments/Defects found |
| --- | --- | --- | --- | --- |
| TC-01 |  |  |  |  |
| TC-02 |  |  |  |  |

# Requirement Traceability Verification

This confirms that every business objective you identified at the start of the project has been met and tested.

| Objective | Test Case | Outcome |
| --- | --- | --- |
| Reduce DNA rate to 10% | TC-01 (Automated Reminders) | PASSED: Reminders triggered currently at 7 days and 24 hours. |
| Reduce Wait Times to 6 weeks | TC-03 (Waitlist Automation) | PASSED: Cancelled slots reallocated to waitlist in under 60 seconds. |
| Increase Clinic Utilization to 85% | TC-04 (KPI Dashboard) | PASSED: Real-time utilization metrics visible to management. |

# Outstanding Risks & Workarounds

Despite successful testing of the core functional requirements, the following operational risks have been identified during the UAT phase. These must be monitored during the initial “Go-Live” period.

- Risk: SMS/Email Delivery Failure:

- Description: Patients with incorrect contact details or poor network coverage may not receive automated reminders.

- Workaround: The system will flag “Delivery Failed” on the Digital Appointment Dashboard. Outpatient Administrators will perform a daily review of failed notifications and initiate manual phone follow-ups where necessary.

- Risk: Data Sync Latency:

- Description: Minor delays between the GP Referral System and the Appointment Optimisation System during peak hours.

- Workaround: A manual “Sync Now” button has been added to the Administrative Interface to allow for immediate data ingestion when required.

# Formal Acceptance & Sign-Off

This section confirms that the Hospital Outpatient Appointment Optimisation System has been validated against the business objectives, including the target to reduce the DNA rate from 28% to 10%.

Statement of Acceptance:

“I, the undersigned, confirm that the system has been tested against the agreed User Stories and Acceptance Criteria. I acknowledge that the solution is fir for the purpose and meets the requirements for reducing patient waiting times from 10 weeks to 6 weeks. Permission is hereby granted to move the system into the production environment.”

- Executive Sponsor:                                                           Date:

- Hospital Operations Manager:                                                             Date:

- Lead Business:                                                          Date:

# Conclusion:

The implementation of the Hospital Outpatients Appointment System successfully addresses the critical operations inefficiencies identified in the “As-Is” process. By replacing manual scheduling with automated communication and intelligent waitlist management, the hospital is positioned to achieve an 85% clinic utilization rate.

This project not only reduces the administrative workload by 40% but also ensures that patients receive more timely access to care, ultimately enhancing the overall healthcare delivery experience.